## Slide 1
Office of NC FAST
Project Updates
100 County Director Call
October 23, 2019

## Slide 2: NC FAST Child Welfare (P4)
Recent Updates
Placement Confirmation: New screens that allow Supervisors to confirm each youth’s placement when there is a new or changed placement to assist counties with reconciliation.
Mobile: Medical Well-Being of 5010: Allows users to enter information for the Child’s Medical Well-Being in the Mobile Assessment App.
Context Sensitive Help: Allows users to select the Help icon on a page to gain additional information.
Milestone Clean-Up: Updated and reduced the number of milestones and removed outstanding milestones older than August 1, 2019

## Slide 3: NC FAST Child Welfare (P4)
Upcoming Enhancements
Child Welfare Address: Users will be able to add addresses specific to Child Welfare as an evidence at the case level.
Foreign Address: Will allow users to document a person’s address when it is outside of the United States.
Simplified Eligibility: Changes and updates to entering information to obtain Foster Care (IV-E) eligibility. This includes new wizards and screens to streamline entering in information.
Updates to Living Arrangement: Updates to how users enter a youth’s living arrangement.
Licensure Updates: Enhancements and updates to the licensure functionality.

## Slide 4: NC FAST P14 4.0 Managed Care Changes
Carolina Complete Health is now available for Region 4 counties.
Auto-Assignment is scheduled to start the weekend of December 14, 2019. One region will be assigned each night until all regions are complete.
Auto-Assignment training has been updated to reflect this change and is available on the Learning Gateway.
A new short 8 minute video highlighting the NC FAST impacts of the Open Enrollment extension is available on the Learning Gateway.
NC FAST Auto-Assignment Checklist was shared after the October Readiness Call on October 15. Please have your Champions complete it and return to their liaison by November 20.
Key Highlights and Upcoming Activities
Notes: Straight-through Application Processing per Mary’s scope clarification as of 8/8:
  Release 1 straight through processing will include: Straight-Through Application Processing (new applicants with no income OR applicants known to NC FAST without an open MAGI Integrated Case with no income)
Simplified Online Verifications:
  Interface calls through OVS are systematically made within NC FAST
  OVS sends back information which is used to validate the verifications within an application. In parallel, NC FAST performs parent caretaker and household composition verification checks.
  Sources:
    DES/ESCWS: Unemployment Benefit Verification
    SOLQis: Social Security Verification/ Income
    SOLQic: Citizenship Verification
    DMV/DES: Residency Verification
    SAVE: Citizenship Verification
    NEWHR/DES: Income Verification
Automated Notices:
  DMA-5097 notice will be drafted by the system and sent to central print.
  DMA-5059 is being automated as part of R1. When the application falls out due to income, and the caseworker manually processes the application, the 5059 will be auto-generated upon authorization and sent through central print. Unless its one of the 4 enrollment fee wavier counties
  Post Enrollment (Eligbility) Case Review Actions
    Assuming that the application meets all straight-through processing criteria, the application is authorized and closed.
    In this case, the application will be sent to the MAGI Post Enrollment Items Queue for case review.
    If an application is unable to complete straight through processing, the manual caseworker intervention is needed, but Caseworkers should have a reduced load of verifications to review.

## Slide 5: NC FAST P14.2 Improved Beneficiary Experience
Release 1 Overview
In December 2019, MAGI functionality in NC FAST will be updated to include:
Straight-Through Processing of MAGI applications for:
  New applicants without income
  Applicants already known to NC FAST, without income and who do not have an open MAGI Insurance Affordability case
Simplified online verifications (except income)
Automated Notices: DMA-5097NT and DMA-5059
MAGI Post Eligibility Item Case Review
Income Support Case Review
Notes: Straight-through Application Processing per Mary’s scope clarification as of 8/8:
  Release 1 straight through processing will include: Straight-Through Application Processing (new applicants with no income OR applicants known to NC FAST without an open MAGI Integrated Case with no income)
Simplified Online Verifications:
  Interface calls through OVS are systematically made within NC FAST
  OVS sends back information which is used to validate the verifications within an application. In parallel, NC FAST performs parent caretaker and household composition verification checks.
  Sources:
    DES/ESCWS: Unemployment Benefit Verification
    SOLQis: Social Security Verification/ Income
    SOLQic: Citizenship Verification
    DMV/DES: Residency Verification
    SAVE: Citizenship Verification
    NEWHR/DES: Income Verification
Automated Notices:
  DMA-5097 notice will be drafted by the system and sent to central print.
  DMA-5059 is being automated as part of R1. When the application falls out due to income, and the caseworker manually processes the application, the 5059 will be auto-generated upon authorization and sent through central print. Unless its one of the 4 enrollment fee wavier counties
  Post Enrollment (Eligbility) Case Review Actions
    Assuming that the application meets all straight-through processing criteria, the application is authorized and closed.
    In this case, the application will be sent to the MAGI Post Enrollment Items Queue for case review.
    If an application is unable to complete straight through processing, the manual caseworker intervention is needed, but Caseworkers should have a reduced load of verifications to review.

## Slide 6: NC FAST P14.2 Improved Beneficiary Experience
Key Upcoming Readiness and Training Activities
County Readiness Toolkit (sent 10/14)
  Action Items: Please have MAGI Medicaid staff review the Change Management Guide and Questionnaire, then respond back to your readiness liaison by 10/28.
Self-paced Training (to be published 10/28)
  Action Items:
  Before 10/28 – Please have MAGI Medicaid staff confirm they have a Learning Gateway Account and have configured their profile appropriately.
  Between 10/28 and 12/6 – MAGI Medicaid staff should complete training prior to Release 1 December 2019.
Readiness Communications and Materials (October and November)
  Action Items:
  Review October and November Fact Sheets, FAQs, and Reference Guides
  Attend November Readiness Call on 11/14

## Slide 7: NC FAST – The Work Number
The Work Number is scheduled to be available in NC FAST as part of the December 2019 release.
Self-paced training on this new functionality will be available in early November 2019. It will take less than 30 minutes to complete.
Communications with program-specific guidance for TWN usage both in NC FAST and via the URL will be provided prior to the December 2019 release.
Contract details are being finalized.
TWN Overview
Notes: Straight-through Application Processing per Mary’s scope clarification as of 8/8:
  Release 1 straight through processing will include: Straight-Through Application Processing (new applicants with no income OR applicants known to NC FAST without an open MAGI Integrated Case with no income)
Simplified Online Verifications:
  Interface calls through OVS are systematically made within NC FAST
  OVS sends back information which is used to validate the verifications within an application. In parallel, NC FAST performs parent caretaker and household composition verification checks.
  Sources:
    DES/ESCWS: Unemployment Benefit Verification
    SOLQis: Social Security Verification/ Income
    SOLQic: Citizenship Verification
    DMV/DES: Residency Verification
    SAVE: Citizenship Verification
    NEWHR/DES: Income Verification
Automated Notices:
  DMA-5097 notice will be drafted by the system and sent to central print.
  DMA-5059 is being automated as part of R1. When the application falls out due to income, and the caseworker manually processes the application, the 5059 will be auto-generated upon authorization and sent through central print. Unless its one of the 4 enrollment fee wavier counties
  Post Enrollment (Eligbility) Case Review Actions
    Assuming that the application meets all straight-through processing criteria, the application is authorized and closed.
    In this case, the application will be sent to the MAGI Post Enrollment Items Queue for case review.
    If an application is unable to complete straight through processing, the manual caseworker intervention is needed, but Caseworkers should have a reduced load of verifications to review.